SUNSHINE LEDGER

Phased Roadmap

A Bernal Labs Project

Version:  1.0 — Approved

Date:  July 22, 2026

Related documents:  Project Charter, Business Requirements Document

# 1. Roadmap Overview

This roadmap sequences Sunshine Ledger from MVP through nationwide expansion, and separately sequences the build order for MVP itself, given solo, nights-and-weekends capacity. It also outlines how the additional Bernal Labs verticals (subsidies, eviction, environmental justice, and others) relate to this timeline without competing with it.

# 2. Phase 1 — MVP

- Scope: one Florida legislative session; state bills via LegiScan/Open States; local bills for Miami and Jacksonville (both on Legistar).

- Pipeline: bill text/status/sponsor pulled → LLM plain-language summary (“what it does” / “who it affects”) → geo-tagging → storage in Postgres/PostGIS with sources attached at write-time.

- Frontend: browse/search, bill card with hidden-by-default sources, county/district-level map shading via U.S. Census TIGER/Line boundary geometry (not per-address).

- No open editing — reviewed “flag this” form only.

- Sentiment: thin, keyword-matched GDELT headlines, unscored.

- Election tie-in: Florida election calendar surfaced against tracked bills, no scoring.

- Homepage: IP-based geo-filter defaulting to Florida/local content.

# 3. Phase 2 — Rhetoric Layer

- Full GDELT tone/sentiment data tied to each bill; stance classification.

- Core differentiator: compare sponsors' public statements (press releases, floor speeches, social posts) against bill text to flag rhetoric-vs-substance gaps.

- Granular impact mapping: legislative districts plus Census American Community Survey (ACS) and BLS demographic/economic overlays (income, renter/owner status, industry employment) so “who's affected” is data-backed, not descriptive — ACS margins of error surfaced alongside the figures, not hidden.

- Local coverage expands via a small vetted-contributor tier, not open crowdsourcing.

- User accounts, watchlists, and alerts.

- Public methodology page describing sourcing and sentiment scoring.

- Subsidy and eviction data begin feeding into entity pages as supporting context (not yet standalone modules).

# 4. Phase 3 — Ballot and Consistency

- Full ballot lookup by address (Google Civic Information API), tying tracked bills/measures to specific candidates' recorded votes.

- “Rhetoric consistency” score per official over time, drawing on the shared entity graph.

- Deeper NLP: coordinated-messaging/narrative detection across outlets.

- Local coverage shifts from scraping toward newsroom/open-data-city partnerships.

- Team grows beyond solo: a data engineer and a policy/editorial reviewer become necessary.

- Legal review checkpoint required before launch, given electioneering-content restrictions in some states.

# 5. Nationwide Expansion

- Bill-side scaling is largely a cost/engineering problem if Phase 1 is built state-agnostic: LegiScan/Open States already cover all 50 states.

- LLM summarization cost management at scale (150,000+ bills/year): caching, and a cheap triage model ahead of the higher-cost model for high-interest bills.

- Local government remains the hardest part nationwide — no unified API exists; expansion prioritizes top metros and/or partnerships over full county coverage.

- Broader reach increases legal/neutrality scrutiny, compounding the Phase 3 legal checkpoint.

5.1 Federal Expansion — Congress and the Presidency

Once state-level nationwide coverage is stable, the same entity-graph pattern extends to federal officials: Senators, Representatives, and the President become entities with the same relationship and event types already used for state legislators — sponsorship, votes, public statements, and (via the Phase 2/3 rhetoric layer) a federal-level rhetoric-consistency score.

- Data sources: Congress.gov and/or the ProPublica Congress API and GovTrack for federal bill text, votes, and sponsor data — evaluated for fit closer to this phase.

- Executive branch tracking (the President) is qualitatively different from legislative tracking — statements, executive orders, and signing decisions rather than sponsorships and votes — and will likely need its own event types rather than reusing the bill-sponsorship model as-is.

- Federal scope raises the electioneering/neutrality legal review (already flagged for Phase 3) to a national level — revisit legal counsel before federal officials are added, not after.

- This is a long-term, explicitly post-nationwide-state-coverage goal — not part of MVP or early nationwide scope — documented here so the underlying schema is never built in a way that would block it.

# 6. Module Expansion Track (Other Bernal Labs Verticals)

These run alongside, not instead of, the phases above — sequenced by shared-entity value and data availability, not by novelty.

| Sequence | Module | Rationale |
| --- | --- | --- |
| Feeder data (Phase 2–3) | Subsidy & eviction data | Ingested as supporting context on official/company entity pages before becoming standalone destinations — lower lift, proves cross-domain graph value early |
| 2nd standalone module | Subsidy & Tax Carve-Out Tracker | Clear FL disclosure data; extends entities already in the graph from bill sponsorship; clear existing benchmark (Good Jobs First) to differentiate against |
| 3rd standalone module | Eviction / Slumlord Accountability | High public-interest payoff, but most data-fragmented (county-by-county courts) and most competitively crowded (Eviction Lab, AEMP) |
| Later / opportunistic | Environmental Justice, Infrastructure Tracker, Transit/Food Desert | Lean on more uniform federal/state data (EPA, Census); may prove easier to make state-agnostic than eviction |
| Deprioritized | Judicial Sentencing Matrix | Needs sentencing data many counties don't disclose cleanly; highest legal/defamation sensitivity; minimal entity overlap with other verticals; hold until legal backing or a specialized partner exists |

The giving/CRM layer remains a thin layer activated per-module as each vertical goes live — it does not require its own phase, only a matching table connecting relevant organizations to each entity or polygon.

# 7. Infrastructure Plan

MVP hosting runs on existing Bernal Labs home lab infrastructure rather than cloud spend, with a defined migration path once a real user base materializes.

| Component | Host | Notes |
| --- | --- | --- |
| LLM inference (Ollama) | Powerstation (Ryzen 9800X3D / RTX 5070) | Woken via Wake-on-LAN for batch summarization runs; not required to be always-on |
| Application + Postgres/PostGIS | Omen (Proxmox host, Docker Host VM) | Always-on; Proxmox install complete |
| Public exposure | Cloudflare Tunnel from the Docker Host VM | Avoids port-forwarding through the home gateway |
| Database backups | Off-box (e.g., automated dumps to S3) | Required regardless of local hosting, to protect against local hardware failure |

Migration trigger: move to AWS (RDS, Lambda/ECS Fargate, S3, EventBridge, Terraform) once traffic, reliability needs, or team growth (Phase 3) exceed what home infrastructure can reasonably support. Containerizing all MVP services now keeps this a lift-and-shift rather than a rebuild.

# 8. MVP Build Order (Solo, Sequenced by Risk)

Sequenced to prove the riskiest and most load-bearing assumptions first, since a solo build cannot afford to invest heavily before validating the core premise.

1.  Schema first

Design the Entity / Relationship / Event / Source / SpatialContext tables in Postgres/PostGIS before writing any pipeline code — this is the most expensive thing to redo later.

2.  Validate summarization quality (GATE)

Manually run 15–20 real Florida bills through the LLM prompt for “what it does / who it affects” and evaluate the output critically before building any pipeline infrastructure around it.

3.  One bill, end-to-end, by hand

Manually push a single bill through the full conceptual pipeline — pull, summarize, geo-tag, store, display with a source link — to prove the system's shape before automating it.

4.  Automate the state bill pipeline

Build the real LegiScan/Open States integration and batch LLM processing at session scale, with source attachment at write-time.

5.  Basic frontend: browse/search + bill card

Ship a working list view before touching the map — a real, demoable milestone.

6.  County/district map view

Add PostGIS-driven shading once bills are flowing and displayable.

7.  Local bills: Miami and Jacksonville only

Both confirmed on Legistar. Prove local ingestion works on these two before considering Fort Lauderdale, Tampa, or Orlando.

8.  Sources UI + “flag this” form

Relatively low effort once the schema already stores sources properly from Step 1.

9.  Homepage IP geo-filter

Simple, and more useful once there is more than one city/state of content to filter between.

10.  Thin GDELT headline pull

Deliberately last — the least load-bearing MVP piece; build once remaining time/energy budget is clearer.

Build Gates

- After Step 2: be honest about summarization quality before building anything else on top of it.

- After Step 7: be honest about how difficult local data really was — this determines whether 5-city MVP scope (per the Charter's future phases) is realistic, or whether launching with fewer, solid cities is the better call.

# 9. Open Decisions Before Formal Sign-Off

- Final domain/trademark clearance for “Sunshine Ledger.”

- Whether Tampa's and Fort Lauderdale's/Orlando's agenda systems are scrapeable, to inform future local-city sequencing beyond Miami/Jacksonville.

- GDELT access method and rate limits, to be confirmed before Step 10.

- Confirm actual Powerstation GPU VRAM (RTX 5070) via nvidia-smi — spec calls for 12GB, Windows reported 4GB — before finalizing local Ollama model size.

Sunshine Ledger — Phased Roadmap — Draft v0.1 — Bernal Labs