SUNSHINE LEDGER

Project Charter

A Bernal Labs Project

Version:  1.0 — Approved

Date:  July 22, 2026

Owner:  Bernal Labs

Status:  Approved for Development

# 1. Project Overview

Sunshine Ledger is a civic transparency platform that tracks Florida state and local legislation, translates bill text into a plain-language summary of what it does and who it affects, and maps that impact geographically. It is the first vertical built on a shared, domain-agnostic civic intelligence graph designed to eventually support additional accountability domains (public subsidies, eviction/housing, environmental justice, and others) under the Bernal Labs umbrella.

The name references both Florida's identity as the "Sunshine State" and the state's sunshine (open-records) laws, and pairs it with "Ledger" to signal an accurate, durable record rather than a one-off news product.

# 2. Problem Statement

- Legislative text is written for lawyers and lobbyists, not the public — most residents have no practical way to know what a bill actually does or whether it affects them.

- Existing plain-language bill trackers (BillBoard, NJ Bill Tracker) and professional legislative tools (Quorum, FastDemocracy, State Net) either lack geographic “who does this affect” framing, are federal-only, or are priced for lobbyists and advocacy organizations rather than the public.

- Public statements made by sponsors and officials are rarely checked against the substance of the legislation they are describing, leaving a gap between political rhetoric and legislative reality.

- Local government legislation (city and county) is even less visible than state legislation, with no unified data source across jurisdictions.

# 3. Mission and Guiding Principles

- Public-first: the primary user is the general public, not institutions. Advocacy groups, campaigns, journalists, and legal organizations may use the platform, but the product is not designed around their needs first.

- Skim, then verify: every bill defaults to a plain-language summary. Full sourcing and citations are always tracked and always available, but hidden until requested.

- Expose patterns, don't author verdicts: where the data reveals something troubling (e.g., an entity appearing across multiple domains), the platform surfaces the connection rather than making an editorial accusation.

- State-agnostic by design: even though the MVP targets Florida only, the underlying architecture must not hardcode Florida-specific logic, to support state-by-state expansion without a rebuild.

# 4. Scope

In scope for MVP

- Florida state legislation for one legislative session (via LegiScan / Open States).

- Local legislation for Miami and Jacksonville, both of which run on the Legistar platform.

- Plain-language bill summaries (“what this does” / “who it affects”) generated via LLM.

- County/district-level map view of bill impact.

- Hidden-by-default, expandable source citations for every claim.

- A reviewed “flag this” feedback form (no open/crowdsourced editing).

- Homepage geo-filtering to the user's local/state content (IP-based).

- A thin, unscored news-headline layer via GDELT.

- Surfacing of Florida's election calendar in relation to tracked bills.

Out of scope for MVP (future phases)

- Fort Lauderdale, Tampa, and Orlando local coverage.

- Sentiment scoring, stance classification, and rhetoric-vs-substance gap detection.

- Per-address ballot lookup and candidate voting-record ties.

- Any donation/giving aggregator layer.

- Additional verticals (subsidies, eviction, environmental justice, judicial sentencing, infrastructure, transit/food deserts).

- A navigation agent or chatbot.

- Any monetization mechanism.

# 5. Objectives and Success Criteria

| Objective | Success Criteria |
| --- | --- |
| Prove plain-language summarization quality | LLM-generated “what it does / who it affects” summaries are accurate and legible on manual review of 15–20 real bills before pipeline automation begins |
| Prove the end-to-end pipeline | One real Florida bill flows from source data to a displayed bill card, including an attached, verifiable source |
| Launch a usable public MVP | State bills are browsable/searchable with map view; Miami and Jacksonville local bills are included |
| Establish state-agnostic architecture | No Florida-specific values are hardcoded outside of configuration |
| Maintain public trust | Every displayed claim has a source attached at write-time, retrievable on request |

# 6. Stakeholders and Users

| Stakeholder | Interest |
| --- | --- |
| General public (primary user) | Understand what a bill does and whether it affects them, without needing policy expertise |
| Advocacy organizations / campaigns | Use the same public data as a grounded, neutral starting point for messaging |
| Journalists / legal organizations | Verify claims via full source citations when needed |
| Bernal Labs (project owner) | Deliver a credible, differentiated civic tool and a proof of concept for the broader graph architecture |

# 7. Constraints

- Solo build, nights-and-weekends capacity — sequencing and scope must reflect limited available hours.

- No dedicated legal counsel at MVP stage; election-adjacent and defamation-sensitive features are deliberately deferred.

- Local government data has no unified API; local coverage is limited to jurisdictions with structured, scrapeable data (Legistar) at MVP.

- Budget-conscious data sourcing: LegiScan free tier (30,000 queries/month), Open States/Plural, GDELT, and U.S. Census Bureau (TIGER/Line shapefiles, ACS) and BLS data, all free at this scale.

- MVP is hosted on existing Bernal Labs home lab infrastructure (Proxmox on the Omen, Ollama on the Powerstation) rather than cloud spend, with migration to AWS planned once a real user base materializes.

# 8. High-Level Timeline

See the companion Phased Roadmap document for full detail. Summary:

- Phase 1 (MVP): Florida state bills + Miami/Jacksonville local bills, plain-language summaries, map view, thin sentiment.

- Phase 2: Full sentiment/rhetoric-vs-substance layer, granular demographic overlays, vetted local contributors, user accounts, methodology page.

- Phase 3: Ballot lookup, rhetoric-consistency scoring, coordinated-narrative detection, legal review, team growth beyond solo.

- Nationwide: State-by-state scaling on the bill side; local government expansion via partnerships rather than scraping.

# 9. Key Risks

| Risk | Mitigation |
| --- | --- |
| LLM summaries are inaccurate or hallucinate | Manual review of 15–20 bills before any pipeline automation (build-order gate) |
| Local government data is too fragmented to scale | Start with Legistar-based cities (Miami, Jacksonville) only; treat expansion as a research spike per city |
| Rhetoric-consistency / election features draw legal scrutiny | Deferred to Phase 3 with an explicit legal-review checkpoint before launch |
| Solo build capacity limits scope | Build order is sequenced by risk and dependency, not by feature completeness; modules and later phases are deliberately deferred |
| Data or claims are perceived as biased | Sources hidden-by-default but always available; no open editing; “flag this” review process |

# 10. Approval

This charter, together with the Business Requirements Document and Phased Roadmap, is approved as the baseline for MVP development. It should be revisited once the MVP build-order gates (summarization quality, end-to-end pipeline proof, local data feasibility) produce real findings, and updated as those findings warrant.

Sunshine Ledger — Project Charter — Draft v0.1 — Bernal Labs